# FPanel - Mini Hosting Control Panel

## Complete Development Plan & Roadmap

## 📋 PROJECT INFORMATION

Panel Name: FPanel
Lead Developer: Felix I
Target Market: Web Hosting Providers
License Price: Rp 50.000/bulan
Business Model: Recurring subscription with WHMCS integration

## 🎨 DESIGN SYSTEM

### Color Palette

Primary Colors:

- Main Blue: #3B82F6

- Light Blue: #60A5FA

- Sky Blue: #0EA5E9

- Navy: #1E3A8A

Secondary Colors:

- Success: #10B981 (Green)

- Warning: #F59E0B (Orange)

- Danger: #EF4444 (Red)

- Gray: #6B7280

Backgrounds:

- Main BG: #F0F9FF (Very light blue)

- Card BG: #FFFFFF

- Sidebar: #1E40AF (Deep blue)

### Typography

- Font: Inter, SF Pro Display

- Headers: Bold 600-700

- Body: Regular 400

- Small text: 14px

- Medium: 16px

- Large: 18-24px

## 📊 LICENSING TIERS

### 1️⃣ Basic License - Rp 50.000/bulan

- 1 Server

- 10 Domains

- 5 GB Storage per domain

- Community Support

- Monthly Updates

### 2️⃣ Professional License - Rp 150.000/bulan

- 3 Servers

- 50 Domains

- 20 GB Storage per domain

- Priority Support

- Auto SSL (Let's Encrypt)

- Weekly Updates

### 3️⃣ Enterprise License - Rp 500.000/bulan

- Unlimited Servers

- Unlimited Domains

- Unlimited Storage

- 24/7 Premium Support

- Custom Branding (White Label)

- Daily Updates

- API Access

- WHMCS Module

## 🗓️ DEVELOPMENT TIMELINE

### WEEK 1: Foundation & Authentication

Days 1-7

#### Day 1-2: Authentication System

- [x] User registration with email verification

- [x] Login with JWT token

- [x] Password reset functionality

- [x] Session management

- [x] Two-factor authentication (2FA)

- [x] Role-based access control (Admin, Reseller, User)

Deliverables:

- models/User.js - User model with password hashing

- routes/auth.js - Complete auth endpoints

- middleware/auth.js - JWT verification

- public/login.html - Beautiful blue-themed login page

- public/register.html - Registration with validation

- public/forgot-password.html - Password reset

#### Day 3-4: License System Core

- [x] License key generation algorithm

- [x] Domain-based validation

- [x] Hardware ID binding

- [x] License activation/deactivation

- [x] Expiry & grace period

- [x] Auto-renewal system

Deliverables:

- models/License.js - License schema

- routes/license.js - License management endpoints

- services/licenseValidator.js - Validation logic

- cron/licenseChecker.js - Daily expiry check

- Admin license management dashboard

#### Day 5-6: Dashboard & UI Framework

- [x] Modern blue dashboard layout

- [x] Responsive sidebar navigation

- [x] Top stats cards (CPU, RAM, Disk, Domains)

- [x] Real-time server monitoring

- [x] Activity feed

- [x] Notification system

Deliverables:

- public/dashboard.html - Main dashboard

- public/css/fpanel.css - Custom blue theme

- public/js/dashboard.js - Dashboard interactions

- Chart.js integration for metrics

- WebSocket for real-time updates

#### Day 7: Testing & Bug Fixes

- [x] End-to-end authentication testing

- [x] License validation testing

- [x] Security audit (SQL injection, XSS)

- [x] Performance optimization

- [x] Mobile responsiveness check

### WEEK 2: Core Hosting Features

Days 8-14

#### Day 8-9: Domain Management

- [ ] Add/remove domains

- [ ] Domain DNS zone editor

- [ ] Subdomain management

- [ ] Domain aliases (parked domains)

- [ ] Domain redirects

- [ ] OpenLiteSpeed virtual host integration

- [ ] Auto SSL provisioning

Deliverables:

- routes/domains.js - Enhanced domain CRUD

- services/openlitespeed.js - OLS integration

- services/dnsManager.js - DNS zone management

- Domain management UI with inline editing

- Bulk domain operations

#### Day 10-11: Database Management

- [ ] MySQL database creation/deletion

- [ ] Database user management

- [ ] Privilege management

- [ ] phpMyAdmin single sign-on

- [ ] Database backup/restore

- [ ] Database size monitoring

- [ ] Remote MySQL access

Deliverables:

- routes/databases.js - Database CRUD endpoints

- services/mysqlManager.js - MySQL integration

- config/phpmyadmin.php - Auto-login config

- Database UI with visual query builder

- Auto-backup scheduler

#### Day 12-13: File Manager

- [ ] Web-based file browser

- [ ] Upload/download files

- [ ] Create/edit/delete files & folders

- [ ] Code editor with syntax highlighting

- [ ] File permissions (chmod)

- [ ] Compress/extract (zip, tar.gz)

- [ ] Copy/move/rename operations

- [ ] Search files

- [ ] Image preview

Deliverables:

- routes/files.js - File operations API

- services/fileManager.js - File system handler

- public/file-manager.html - File browser UI

- Monaco Editor integration

- Drag & drop upload

#### Day 14: Testing & Optimization

- [ ] Load testing (1000+ concurrent users)

- [ ] File upload stress test

- [ ] Database query optimization

- [ ] Caching implementation (Redis)

- [ ] CDN integration for static assets

### WEEK 3: Advanced Features

Days 15-21

#### Day 15-16: SSL/TLS Management

- [ ] Let's Encrypt integration

- [ ] Auto SSL installation on domain add

- [ ] SSL renewal automation (cron)

- [ ] Custom SSL certificate upload

- [ ] Wildcard SSL support

- [ ] Force HTTPS redirect

- [ ] SSL status monitoring

- [ ] SSL certificate details viewer

Deliverables:

- services/letsencrypt.js - Certbot wrapper

- routes/ssl.js - SSL endpoints

- cron/sslRenewer.js - Auto-renewal

- SSL management UI

- SSL expiry notifications

#### Day 17-18: Email Management

- [ ] Email account creation

- [ ] Email forwarding

- [ ] Email aliases

- [ ] Autoresponders

- [ ] Spam filter (SpamAssassin)

- [ ] Webmail integration (Roundcube)

- [ ] Email quota management

- [ ] DKIM, SPF, DMARC configuration

Deliverables:

- services/emailManager.js - Postfix integration

- routes/email.js - Email CRUD

- Roundcube auto-login

- Email testing tool

- Spam filter configuration UI

#### Day 19-20: FTP & SSH Management

- [ ] FTP account creation

- [ ] FTP user permissions

- [ ] FTP quota limits

- [ ] SFTP support

- [ ] FTP logs viewer

- [ ] SSH key management

- [ ] Web terminal (xterm.js)

Deliverables:

- services/ftpManager.js - ProFTPD integration

- routes/ftp.js - FTP endpoints

- Web-based SSH terminal

- FTP file browser

#### Day 21: Security Hardening

- [ ] Firewall management (UFW)

- [ ] IP whitelist/blacklist

- [ ] ModSecurity rules

- [ ] Fail2Ban integration

- [ ] Brute force protection

- [ ] Security audit logs

- [ ] Malware scanner (ClamAV)

### WEEK 4: Application & Automation

Days 22-28

#### Day 22-23: Application Installer

- [ ] WordPress one-click installer

- [ ] Joomla installer

- [ ] Laravel installer

- [ ] Custom app deployment

- [ ] Auto-update applications

- [ ] Staging environment

- [ ] Git deployment

Deliverables:

- services/appInstaller.js - App deployment

- routes/apps.js - App management

- WordPress auto-installer with themes/plugins

- App marketplace UI

#### Day 24-25: Backup & Restore

- [ ] Full backup (files + databases)

- [ ] Scheduled backups (daily/weekly/monthly)

- [ ] Incremental backups

- [ ] Remote backup (AWS S3, FTP)

- [ ] One-click restore

- [ ] Backup encryption

- [ ] Backup size optimization

Deliverables:

- services/backupManager.js - Backup handler

- routes/backup.js - Backup endpoints

- S3 integration

- Backup scheduler UI

- Restore wizard

#### Day 26-27: Monitoring & Analytics

- [ ] Real-time CPU/RAM/Disk monitoring

- [ ] Bandwidth usage tracking

- [ ] Website uptime monitoring

- [ ] Error log analyzer

- [ ] Performance metrics

- [ ] Custom alerts (email/SMS)

- [ ] Historical data (30 days)

Deliverables:

- services/monitoring.js - System monitoring

- WebSocket real-time updates

- Grafana integration

- Alert configuration UI

#### Day 28: Cron Jobs & Automation

- [ ] Cron job manager

- [ ] Cron templates

- [ ] Execution logs

- [ ] Multiple schedules

- [ ] Cron job testing

### WEEK 5: License System & WHMCS

Days 29-35

#### Day 29-30: Advanced License System

- [ ] License tier management

- [ ] Usage limits enforcement

- [ ] License upgrade/downgrade

- [ ] License transfer between domains

- [ ] Multi-server license support

- [ ] License analytics dashboard

- [ ] Offline license validation (72 hours grace)

Deliverables:

- models/LicenseTier.js - Tier definitions

- services/licenseEnforcer.js - Limit enforcement

- Admin license analytics

- Customer license portal

- License transfer workflow

#### Day 31-32: WHMCS Integration Module

- [ ] WHMCS provisioning module

- [ ] Auto-create license on order

- [ ] Auto-suspend on payment failure

- [ ] Auto-unsuspend on payment

- [ ] License renewal automation

- [ ] WHMCS addon module

- [ ] API for WHMCS communication

Deliverables:

- whmcs/fpanel_module.php - WHMCS module

- whmcs/hooks.php - WHMCS hooks

- API endpoint for WHMCS

- WHMCS module documentation

- Installation guide

#### Day 33-34: Admin Master Panel

- [ ] Master admin dashboard

- [ ] Manage all customer licenses

- [ ] Revenue analytics & reports

- [ ] Customer management

- [ ] Server resource overview

- [ ] Broadcast notifications

- [ ] Version update manager

- [ ] Support ticket system

Deliverables:

- public/admin/index.html - Admin panel

- routes/admin.js - Admin endpoints

- Analytics dashboard with charts

- Bulk operations tools

- System health monitor

#### Day 35: White Label & Branding

- [ ] Custom logo upload

- [ ] Custom color scheme

- [ ] Custom company name

- [ ] Custom email templates

- [ ] Remove "Powered by FPanel" option

- [ ] Custom documentation URL

- [ ] Custom support URL

### WEEK 6: Polish & Launch

Days 36-42

#### Day 36-37: Documentation

- [ ] Installation guide

- [ ] User manual

- [ ] API documentation

- [ ] Video tutorials

- [ ] Troubleshooting guide

- [ ] FAQs

- [ ] Developer documentation

#### Day 38-39: Performance & Security

- [ ] Code optimization

- [ ] Database indexing

- [ ] Redis caching

- [ ] CDN setup

- [ ] Security penetration testing

- [ ] SSL A+ rating

- [ ] GDPR compliance

#### Day 40-41: Testing & QA

- [ ] Beta testing with 10 users

- [ ] Load testing (10,000 requests/sec)

- [ ] Mobile testing (iOS/Android)

- [ ] Browser compatibility (Chrome, Firefox, Safari, Edge)

- [ ] Accessibility testing (WCAG 2.1)

- [ ] Bug fixing

#### Day 42: Launch Preparation

- [ ] Production server setup

- [ ] Monitoring & alerting

- [ ] Backup systems

- [ ] Support system ready

- [ ] Marketing materials

- [ ] Launch!

## 💰 REVENUE PROJECTIONS

### Monthly Revenue Goals

Month 1-3 (Beta):

- 50 licenses × Rp 50.000 = Rp 2.500.000/bulan

Month 4-6:

- 200 licenses × Rp 50.000 = Rp 10.000.000/bulan

Month 7-12:

- 500 licenses × Rp 50.000 = Rp 25.000.000/bulan

Year 2:

- 2.000 licenses = Rp 100.000.000/bulan

### Upgrade Revenue (20% take Professional)

- 100 Pro licenses × Rp 150.000 = Rp 15.000.000/bulan

Total Potential Year 2: Rp 115.000.000/bulan = Rp 1.380.000.000/tahun

## 🎯 TARGET MARKET

- Small Web Hosting Providers (10-100 clients)

- Resellers (cPanel alternatives)

- Web Agencies (client management)

- Developers (staging environments)

- Students/Learners (affordable)

## 📦 TECH STACK FINAL

### Backend

- Node.js 20.x (LTS)

- Express.js 4.x

- MongoDB 7.x (Database)

- Redis 7.x (Caching)

- JWT (Authentication)

- Socket.io (Real-time)

### Frontend

- HTML5 + Tailwind CSS 3.x

- Vanilla JavaScript (ES6+)

- Alpine.js (Reactivity)

- Chart.js (Analytics)

- Monaco Editor (Code editing)

### Server Integration

- OpenLiteSpeed 1.7.x

- MySQL 8.x

- PHP 8.3

- Let's Encrypt (Certbot)

- ProFTPD

- Postfix + Dovecot

### DevOps

- PM2 (Process manager)

- Nginx (Reverse proxy)

- UFW (Firewall)

- Fail2Ban

- Logrotate

## 📁 FINAL FILE STRUCTURE

fpanel/

├── backend/

│   ├── config/

│   │   ├── database.js

│   │   ├── redis.js

│   │   └── jwt.js

│   ├── models/

│   │   ├── User.js

│   │   ├── License.js

│   │   ├── Domain.js

│   │   ├── Database.js

│   │   ├── Email.js

│   │   └── Backup.js

│   ├── routes/

│   │   ├── auth.js

│   │   ├── license.js

│   │   ├── domains.js

│   │   ├── databases.js

│   │   ├── files.js

│   │   ├── ssl.js

│   │   ├── email.js

│   │   ├── ftp.js

│   │   ├── apps.js

│   │   ├── backup.js

│   │   ├── monitoring.js

│   │   ├── cron.js

│   │   └── admin.js

│   ├── middleware/

│   │   ├── auth.js

│   │   ├── license.js

│   │   ├── rateLimit.js

│   │   └── errorHandler.js

│   ├── services/

│   │   ├── openlitespeed.js

│   │   ├── mysqlManager.js

│   │   ├── fileManager.js

│   │   ├── letsencrypt.js

│   │   ├── emailManager.js

│   │   ├── ftpManager.js

│   │   ├── appInstaller.js

│   │   ├── backupManager.js

│   │   ├── monitoring.js

│   │   └── licenseValidator.js

│   ├── cron/

│   │   ├── sslRenewer.js

│   │   ├── licenseChecker.js

│   │   ├── backupScheduler.js

│   │   └── monitoring.js

│   ├── utils/

│   │   ├── encryption.js

│   │   ├── validation.js

│   │   └── logger.js

│   ├── server.js

│   └── package.json

├── frontend/

│   └── public/

│       ├── assets/

│       │   ├── css/

│       │   │   └── fpanel.css

│       │   ├── js/

│       │   │   ├── dashboard.js

│       │   │   ├── domains.js

│       │   │   └── common.js

│       │   └── images/

│       │       └── logo.svg

│       ├── admin/

│       │   ├── index.html

│       │   ├── licenses.html

│       │   └── analytics.html

│       ├── login.html

│       ├── register.html

│       ├── forgot-password.html

│       ├── dashboard.html

│       ├── domains.html

│       ├── databases.html

│       ├── file-manager.html

│       ├── ssl.html

│       ├── email.html

│       ├── ftp.html

│       ├── apps.html

│       ├── backup.html

│       ├── monitoring.html

│       ├── cron.html

│       └── settings.html

├── whmcs/

│   ├── fpanel_module.php

│   ├── hooks.php

│   └── README.md

├── scripts/

│   ├── install.sh

│   ├── update.sh

│   └── backup.sh

├── docs/

│   ├── installation.md

│   ├── user-guide.md

│   ├── api-docs.md

│   └── troubleshooting.md

├── .env.example

├── README.md

└── LICENSE

## 🚀 NEXT STEPS

- Confirm this plan ✅

- Start coding Week 1 (Authentication + License)

- Daily progress updates

- Testing after each feature

- Deploy to production after Week 6

## 💬 SUPPORT & UPDATES

- Email: support@fpanel.io (need to setup)

- Discord: FPanel Community (need to create)

- Documentation: docs.fpanel.io

- Status: status.fpanel.io

Lead Developer: Felix I
Project: FPanel v1.0
License Price: Rp 50.000/bulan
Target Launch: 6 weeks from now